## Slide 1
Drone Development RoadMap

## Slide 2
User Guide & Documentation
State Estimation
Modeling & Sim Development
Generic Framework
Flying/Handling Qualities Evaluations
CLAWs & Autonomy
Digital Twin & MFA
Robustness Studies
Future: Related Lines of Research
Update/validate model based on sys ID Results
Piloted MTE evaluation with different levels of augmentation
Autonomous MTEs & comparison to simulated MTEs
Real-time correction/update of digital twin model in flight
Comparison of dynamic inversion vs. EMF architecture in ability to reduce aircraft dynamics to integrator
Develop out multicopter MFA capabilities in parallel with 𝜇Vista project
Potential development of tool that automatically spits out controller knowing key aircraft parameters and performance goals
In-Progress & Immediate
How-to guide for deploying STI software on BFS hardware
Documentation to explain data structures
Working paper for flight testing performed so far
Copy off-shelf CLAWs on BFS Hardware
Better understanding of EKF algorithm
Review RMAC validation papers
Evaluation of RAMC as a tool, identification of development needs
Match data structures in simulation to those recorded in flight testing
Modular simulation model framework and associated scripts. Built to be adaptable to different aircraft configurations
Short-Term: Get Hovering with EMF
Ongoing lessons learned & record of progress during development, updating as needed
Documentation explaining updated EKF algorithm
Improve attitude state estimation using accelerometer
Continued updates to RMAC hover model to better match flight data
Update c++ flight code to record controller data
Apply HAWK tool to evaluate frequency domain metrics of simulation data
Mid-Term: Improved Flight
Maintain good record of progress
Update as needed
Inclusion of forward-flight dynamics to develop qLVP stitched model
Comparison to ART s-function or other models
Develop HIL simulator, potentially using interface of BFS hardware (running CLAWs) with off-board model
Maintain bus structures, simulation, and deployable models such that they can be adapted to changing needs
Optimization of hover CLAW parameters (SOAR or CONDUIT)
Build out layers of control augmentation in simulation
Forward flight CLAWs and testing in simulation
Develop capability to run digital twin during flight and record relevant data
Long-Term: Further Flight Testing and Development
Develop and Maintain CAD Model
Optimization of forward flight CLAW parameters (SOAR or CONDUIT)
MTE Simulations
Testing of additional control modes in flight, up to waypoint following
Variation of aircraft model parameters and analysis of effects on FQ/HQ
Identification of key parameters that influence aircraft dynamics and effectiveness of CLAWs